**PUBLIC WORKS COMMITTEE AGENDA**

**Monday, Nov. 29, 2021**

**9:00 a.m.**

**Town Hall - In Person**

**104 North King Street**

1. Call to order
2. Reading and approval minutes – October 25, 2021
3. Visitors
4. Public Comment
5. Unfinished Business
6. International Property and Maintenance Code-property maintenance report – Andy to report
7. 332 W. German Street-engineering report – Application for Demolition is tabled - On-going

 2. 349 W. German St. - Violation notice – Work on house partly finished – no progress – Andy to call

 3. 103 Ray St. – Violation notice – Yard Debris – This violation could possibly end up in Court.

 b. Trash in alleys-cleaning and contacting property owners and occupants about trash and grass issues

 c. Recycling Grant-Garbage truck (for glass) – Apply in **2022** – Recycling Committee

 d. Rt. 45 project – Applied for Alternate Transportation Grant – No update

 e. Ken Clohan - projects and updates – Letters have been sent to the DOH since 2014 asking for

 various projects to be completed on State Highway right-of-way easements. Last summer some

 work was partially done, but never completed - Letter to be sent to Senator Manchin’s office.

* Washington Street-partly paved and improved – Handicap Corners to be installed before paving - Spring
* German Street - pave Princess to Mill Street – going East – Nothing done
* Princess Street-dip – Bridge crew to assess – No report
* Duke Street – Water problem – Ponding – nothing done
* Re-do Crosswalk decals – Partly completed – a few more areas to complete
* Inspect German St. at crossing of “Town Run” – Bridge Crew to assess – no report
* Jay Hurley’s request – RT. 230 – Rumble Strips

 f. Garbage and recycling rates - Special Meeting-to be held – Jan. 2022

 g. Addition of LED lights

 h. Sidewalk Survey – Letters to be sent to property owners who have hazardous sidewalks – In

 progress

 i. FEMA Study

6. Mayor’s Report – High St. and Duke St. Intersection.

 7 Adjournment